Cool, let’s turn this into a 14-day execution plan + project template so you can just follow and build.

1. Big Picture Phases

We’ll structure everything around your given workflow:

- Dataset understanding & preprocessing

- Data augmentation

- Model 1 – Custom CNN

- Model 2 – Transfer Learning (ResNet / MobileNet / EfficientNet)

- Model evaluation + comparison

- (Optional) YOLOv8 object detection

- Streamlit deployment

- GitHub cleanup + documentation + video

2. 14-Day Plan (You Can Copy This into Notion/Excel)

🔹 Week 1

Day 1 – Project setup & EDA

- Create project folder + Git repo

- Set up virtual environment

- Install libs: tensorflow or torch, torchvision, opencv-python, matplotlib, seaborn, scikit-learn, albumentations, streamlit, ultralytics (for YOLOv8, optional)

- Explore dataset:

  - Count images per class (train/val/test)

  - Show few images from each class

  - Note class imbalance (if any)

Day 2 – Data pipeline & preprocessing

- Decide image size (e.g. 224×224)

- Write code for:

  - Loading images with labels (train/val/test)

  - Normalization to [0, 1]

  - Train/val/test DataLoaders or tf.data pipelines

- Save as notebooks/01_data_preprocessing.ipynb or src/data_loader.py

Day 3 – Data augmentation

- Implement augmentations:

  - Rotation, horizontal flip, zoom, brightness, slight crop

- Visualize augmented samples

- Package augmentations into reusable function/class

Day 4 – Custom CNN model design

- Define a CNN architecture (3–4 conv blocks + BN + Dropout + Dense layers)

- Write:

  - build_custom_cnn() function

  - Loss + optimizer + metrics (accuracy, precision, recall, F1 via callback or sklearn)

- Script/notebook: src/models/custom_cnn.py or notebooks/02_custom_cnn.ipynb

Day 5 – Train Custom CNN

- Train model:

  - Add EarlyStopping, ModelCheckpoint

- Save:

  - models/custom_cnn_best.h5 or .pt

  - Training history (accuracy/loss arrays)

- Plot accuracy & loss graphs

Day 6 – Transfer Learning model

- Choose 1–2 architectures: e.g. ResNet50 + MobileNetV2 or EfficientNetB0

- Freeze base layers initially, add custom head

- Prepare script: src/models/transfer_learning.py

- Start training at least one model

Day 7 – Finish transfer learning training

- Complete training for chosen models

- Save best weights

- Export training curves

🔹 Week 2

Day 8 – Evaluation & comparison

- Use test set to compute:

  - Confusion matrix

  - Precision, Recall, F1-score, Accuracy

- For both: Custom CNN vs Transfer Learning

- Create comparison table:

  - Metrics + training time + model size

- Decide best model for deployment

Day 9 – Optional: YOLOv8 object detection – setup

- Install ultralytics

- Prepare data.yaml for YOLOv8

- Check that annotation files and folders (images/train, labels/train, etc.) are correctly set

- Do a small training run (few epochs) to test pipeline

Day 10 – YOLOv8 training & validation

- Train YOLOv8 properly (more epochs)

- Evaluate mAP, precision, recall

- Run inference on some test images

- Save example output images with bounding boxes

Day 11 – Streamlit app (v1)

- Basic app:

  - File upload for image

  - Preprocess image

  - Load best classification model

  - Predict label (Bird / Drone) + confidence

- Display:

  - Uploaded image

  - Predicted class + probability

Day 12 – Streamlit app (v2) + YOLO integration (optional)

- Add:

  - Option to run YOLO detection (if model available)

  - Show output image with bounding boxes (save temp file and display)

- Improve UI:

  - Titles, description, instructions

  - Sidebar to choose model (Custom CNN / TL / YOLO)

Day 13 – Documentation & GitHub

- Clean project structure

- Add:

  - README.md – problem, dataset, approach, models, results, how to run

  - Comments in code

  - requirements.txt

- Save plots & sample inference images in reports/ or images/

Day 14 – Final polishing & video

- Run full pipeline once:

  - From loading model to prediction in Streamlit

- Fix any bugs

- Prepare project explanation:

  - Slides or bullet points

  - Record short demo video (screen recording of Streamlit app + explanation)

3. Suggested Folder Structure (Template)

You can copy–paste and adapt:

aerial_bird_drone_project/

│

├─ data/

│  ├─ classification_dataset/

│  │  ├─ train/

│  │  ├─ val/

│  │  └─ test/

│  └─ object_detection_dataset/

│     ├─ images/

│     └─ labels/

│

├─ notebooks/

│  ├─ 01_data_exploration.ipynb

│  ├─ 02_data_preprocessing_augmentation.ipynb

│  ├─ 03_custom_cnn_training.ipynb

│  ├─ 04_transfer_learning_training.ipynb

│  └─ 05_evaluation_comparison.ipynb

│

├─ src/

│  ├─ __init__.py

│  ├─ data_loader.py

│  ├─ augmentations.py

│  ├─ models/

│  │  ├─ custom_cnn.py

│  │  └─ transfer_models.py

│  ├─ train_custom_cnn.py

│  ├─ train_transfer.py

│  ├─ evaluate.py

│  └─ utils.py

│

├─ yolo/

│  ├─ data.yaml

│  ├─ train_yolo.py

│  └─ runs/  (auto-created by YOLO)

│

├─ app/

│  └─ streamlit_app.py

│

├─ models/

│  ├─ custom_cnn_best.h5  (or .pt)

│  ├─ resnet_best.h5

│  └─ yolo_best.pt

│

├─ reports/

│  ├─ metrics_summary.txt

│  ├─ confusion_matrix.png

│  ├─ training_curves_custom_cnn.png

│  ├─ training_curves_resnet.png

│  └─ sample_predictions/

│

├─ README.md

├─ requirements.txt

└─ .gitignore

4. Code Skeletons / Templates (You Can Fill In)

4.1 Data loader template (src/data_loader.py)

import os

from pathlib import Path

from tensorflow.keras.preprocessing.image import ImageDataGenerator  # or PyTorch equivalent

IMG_SIZE = (224, 224)

BATCH_SIZE = 32

def get_generators(base_dir):

train_dir = Path(base_dir) / "TRAIN"

val_dir   = Path(base_dir) / "VALID"

test_dir  = Path(base_dir) / "TEST"

train_datagen = ImageDataGenerator(

rescale=1./255,

# augmentation params can go here OR use a separate augmentation pipeline

)

val_datagen = ImageDataGenerator(rescale=1./255)

test_datagen = ImageDataGenerator(rescale=1./255)

train_gen = train_datagen.flow_from_directory(

train_dir,

target_size=IMG_SIZE,

batch_size=BATCH_SIZE,

class_mode='binary'

)

val_gen = val_datagen.flow_from_directory(

val_dir,

target_size=IMG_SIZE,

batch_size=BATCH_SIZE,

class_mode='binary'

)

test_gen = test_datagen.flow_from_directory(

test_dir,

target_size=IMG_SIZE,

batch_size=BATCH_SIZE,

class_mode='binary',

shuffle=False

)

return train_gen, val_gen, test_gen

(If you prefer PyTorch, we can convert this later.)

4.2 Custom CNN template (src/models/custom_cnn.py)

from tensorflow.keras import layers, models

def build_custom_cnn(input_shape=(224, 224, 3)):

model = models.Sequential([

layers.Conv2D(32, (3,3), activation='relu', input_shape=input_shape),

layers.BatchNormalization(),

layers.MaxPooling2D(2,2),

layers.Conv2D(64, (3,3), activation='relu'),

layers.BatchNormalization(),

layers.MaxPooling2D(2,2),

layers.Conv2D(128, (3,3), activation='relu'),

layers.BatchNormalization(),

layers.MaxPooling2D(2,2),

layers.Flatten(),

layers.Dense(256, activation='relu'),

layers.Dropout(0.5),

layers.Dense(1, activation='sigmoid')

])

return model

4.3 Transfer Learning template (src/models/transfer_models.py)

from tensorflow.keras.applications import ResNet50

from tensorflow.keras import layers, models

def build_resnet_model(input_shape=(224, 224, 3)):

base = ResNet50(weights='imagenet', include_top=False, input_shape=input_shape)

base.trainable = False  # later you can unfreeze some layers

x = layers.GlobalAveragePooling2D()(base.output)

x = layers.Dense(256, activation='relu')(x)

x = layers.Dropout(0.5)(x)

outputs = layers.Dense(1, activation='sigmoid')(x)

model = models.Model(inputs=base.input, outputs=outputs)

return model

4.4 Streamlit app template (app/streamlit_app.py)

import streamlit as st

import numpy as np

from PIL import Image

from tensorflow.keras.models import load_model

IMG_SIZE = (224, 224)

@st.cache_resource

def load_best_model():

model = load_model("models/resnet_best.h5")  # or custom_cnn_best.h5

return model

def preprocess_image(img: Image.Image):

img = img.resize(IMG_SIZE)

arr = np.array(img) / 255.0

arr = np.expand_dims(arr, axis=0)

return arr

def main():

st.title("Aerial Bird vs Drone Classifier")

st.write("Upload an aerial image to classify whether it contains a bird or a drone.")

uploaded_file = st.file_uploader("Choose an image...", type=["jpg", "jpeg", "png"])

if uploaded_file is not None:

image = Image.open(uploaded_file).convert("RGB")

st.image(image, caption="Uploaded Image", use_column_width=True)

if st.button("Predict"):

model = load_best_model()

x = preprocess_image(image)

prob = float(model.predict(x)[0][0])

label = "Drone" if prob > 0.5 else "Bird"

confidence = prob if label == "Drone" else 1 - prob

st.subheader(f"Prediction: **{label}**")

st.write(f"Confidence: {confidence*100:.2f}%")

if __name__ == "__main__":

main()

5. Simple Checklist (Print/Copy & Tick)

- Dataset explored & class counts noted

- Preprocessing & loaders ready

- Augmentations tested visually

- Custom CNN trained & best model saved

- Transfer Learning model(s) trained & best model saved

- Metrics (Acc, Precision, Recall, F1) computed for all models

- Confusion matrices plotted

- Best model selected for Streamlit

- YOLOv8 trained & sample detections generated (optional)

- Streamlit app built (classification)

- YOLO integrated in app (optional)

- README + requirements + code comments done

- Demo video recorded

This is a comprehensive project plan and execution template for your Aerial Object Classification & Detection project. Based on the 14-day timeline 1 and the specific requirements provided, I have broken this down into 4 logical phases.

📅 Phase 1: Setup, Data Understanding & Preprocessing (Days 1-3)

Goal: Prepare the environment and ensure the data is ready for model ingestion.

- Step 1: Environment Setup

  - Install necessary libraries: Python, TensorFlow/Keras or PyTorch, Streamlit, and YOLOv8 dependencies2.

  - Set up a GitHub repository for version control3.

- Step 2: Dataset Inspection (Classification Data)

  - Download the classification_dataset4.

  - Verify the folder structure (Train, Valid, Test)555555555.

  - Check for Imbalance:

    - Train: 1414 Birds vs. 1248 Drones6.

    - Test: 121 Birds vs. 94 Drones7.

  - Visualize sample images from both classes to understand lighting and angles8.

- Step 3: Preprocessing & Augmentation

  - Resize all classification images to fixed dimensions ($224 \times 224$)9.

  - Normalize pixel values to the range $[0, 1]$10.

  - Augmentation Strategy: Apply rotation, flipping, zoom, brightness, and cropping to the training set to improve generalization11.

🧠 Phase 2: Classification Model Development (Days 4-8)

Goal: Build and compare two distinct classification models (Bird vs. Drone)12.

- Step 1: Build Custom CNN

  - Design a sequential model with Convolutional layers, Pooling, Dropout, and Batch Normalization13.

  - End with a Dense output layer for binary classification14.

- Step 2: Implement Transfer Learning

  - Load a pre-trained model (e.g., ResNet50, MobileNet, or EfficientNetB0)15.

  - Freeze base layers and fine-tune the top layers for the specific "Bird vs. Drone" task16.

- Step 3: Training & Monitoring

  - Train both models using the Train and Validation sets17.

  - Implement EarlyStopping and ModelCheckpoint to save the best weights and prevent overfitting18.

  - Track metrics: Accuracy, Precision, Recall, and F1-score19.

- Step 4: Model Comparison

  - Evaluate both models on the Test set20.

  - Plot Accuracy/Loss graphs and generate a Confusion Matrix21.

  - Select the best-performing model for the final app22.

👁️ Phase 3: Object Detection (Optional but Recommended) (Days 9-11)

Goal: Implement YOLOv8 to localize objects (Draw bounding boxes)23.

- Step 1: YOLOv8 Setup

  - Install the YOLOv8 library24.

  - Verify the object_detection_Dataset which already contains 3319 images and .txt labels25252525.

- Step 2: Configuration

  - Create a data.yaml file pointing to the train/val/test image paths and class names26.

- Step 3: Training & Inference

  - Train the YOLOv8 model on the annotated dataset27.

  - Validate the model and run inference on test images to verify bounding box accuracy28.

🚀 Phase 4: Deployment & Deliverables (Days 12-14)

Goal: Create the user interface and final documentation.

- Step 1: Streamlit App Development

  - Build a UI that allows users to upload an image29.

  - Feature 1: Load the best Classification model and display the prediction (Bird/Drone) with a confidence score30.

  - Feature 2 (Optional): Display YOLOv8 results showing bounding boxes around the objects31.

- Step 2: Documentation & Submission

  - Compile the Model Comparison Report32.

  - Clean up the code and add comments33.

  - Record a video demonstration of the Streamlit app34.

  - Finalize the GitHub repository35.

📂 Project Structure Template

You can create this folder structure immediately to keep your project organized.

Plaintext

Aerial_Object_Detection_Project/

│

├── data/

│   ├── classification_dataset/       #

│   │   ├── train/

│   │   ├── valid/

│   │   └── test/

│   └── object_detection_dataset/     # [cite: 78]

│       ├── images/

│       ├── labels/

│       └── data.yaml                 #

│

├── notebooks/

│   ├── 01_EDA_and_Preprocessing.ipynb   # Visualizing data & Augmentation [cite: 21, 26]

│   ├── 02_Model_Training_CNN.ipynb      # Custom CNN training

│   ├── 03_Model_Training_Transfer.ipynb # Transfer Learning

│   ├── 04_Model_Comparison.ipynb        # Charts & Confusion Matrix [cite: 37]

│   └── 05_YOLOv8_Training.ipynb         # (Optional) Object Detection

│

├── models/

│   ├── best_cnn_model.h5

│   ├── best_transfer_model.h5

│   └── yolov8_custom.pt              # Saved YOLO weights

│

├── src/

│   ├── preprocess.py                 # Resizing and Normalization scripts [cite: 22]

│   └── predict.py                    # Inference logic

│

├── app.py                            # Main Streamlit Application [cite: 48]

├── requirements.txt                  # Library dependencies

├── README.md                         # Project documentation & GitHub Ref

└── Report.pdf                        # Final Model Comparison Report

📝 Next Step

Would you like me to write the Python code for the "Data Preprocessing & Augmentation" step so you can start loading the data immediately?